PROJECT TITLE:

Build BizPulse SaaS — Papua New Guinea & Pacific SME Client, Task, Staff Accountability, WIP, Billing, Weekly Review, and Dashboard Platform

PROJECT SUMMARY:

Build a complete launch-ready SaaS web application called BizPulse.

BizPulse is positioned as:

“A simple client, task, and staff accountability system for PNG and Pacific businesses that are tired of losing instructions in WhatsApp and text messages.”

The application must be built as a commercial SaaS web app using Laravel, with a clean, mobile-responsive, professional interface for SMEs in Papua New Guinea and the Pacific.

BizPulse must be production-ready enough to demo, onboard companies, create company accounts, manage subscriptions manually, train staff, and begin commercial rollout.

CORE PRODUCT WORKFLOW:

Client → Job/WIP → Task Updates → Blockers → Completion → Billing → Weekly Review → Dashboard

CORE RULE:

“If it is not in BizPulse, it is not official.”

TARGET USERS:

- SME owners

- Managing directors

- Managers

- Team leaders

- Admin staff

- Finance/billing officers

- Field teams

- Client service teams

- SaaS super admin

- PNG and Pacific business operators

TARGET INDUSTRIES:

- Accounting firms

- Construction companies

- ICT support firms

- Security companies

- Legal firms

- Consulting firms

- Logistics companies

- NGOs/project teams

- Maintenance teams

- Training providers

- Churches and associations

- General SME businesses

TECHNOLOGY STACK:

Use Path 1: Fast and practical Laravel stack.

Backend:

- Laravel latest stable version

Frontend:

- Laravel Blade + Livewire preferred

- Use Alpine.js where useful

- Tailwind CSS for styling

- Optional Vue only if required, but keep stack practical and maintainable

Database:

- MySQL or PostgreSQL

- Use migrations, seeders, factories, relationships, and indexes

Authentication:

- Laravel Breeze or Laravel Jetstream

- Secure login, password reset, session handling

- Role-based access control

Hosting target:

- VPS or cloud server

Payments:

- Manual invoice/payment recording first

- Online payment later

File storage:

- Local server storage first

- Structure app so S3-compatible storage can be added later

AI/image tools:

- Integrate or use Nanobanana and other AI tools/workflows to generate PNG/Pacific themed visuals, illustrations, icons, gradients, shadows, and interface polish.

- Use tasteful images and graphics inspired by PNG and Pacific SME business life, including Port Moresby, Lae, Mt Hagen, Kokopo, Madang, Goroka, Suva, Honiara, and Port Vila.

- Avoid fake cultural stereotypes. Use professional SME, office, fieldwork, project, teamwork, Pacific business, and productivity themes.

- Use gradients, icons, and shadows to make the UI sleek, modern, and outstanding.

DESIGN DIRECTION:

Create a beautiful, polished SaaS design.

Brand:

- Name: BizPulse

- Tagline: No more lost instructions. One tool. One truth.

- Primary color: deep teal / Pacific green

- Secondary color: dark navy / charcoal

- Accent color: warm orange or gold

- Supporting colors: white, light grey, soft green, soft blue

- Use rounded cards, soft shadows, clear badges, clean tables, and mobile-first spacing.

The interface should feel:

- Simple

- Professional

- Modern

- Trustworthy

- Mobile-friendly

- Suitable for PNG and Pacific SMEs

- Easy for non-technical users

No lorem ipsum text. Use real PNG/Pacific business content everywhere.

IMPORTANT BUILD APPROACH:

Use multiple agents working in parallel. Each agent must complete its assigned scope, coordinate through shared interfaces, and verify integration with other modules.

MULTI-AGENT STRUCTURE:

AGENT 1 — Product Architect and Project Coordinator

Responsibilities:

- Interpret this specification into a complete Laravel SaaS architecture.

- Define folder structure, modules, database relationships, routes, middleware, policies, permissions, and development milestones.

- Coordinate all other agents.

- Maintain a master implementation checklist.

- Ensure no missing pages, routes, buttons, links, or modules.

- Ensure all modules follow the SRS workflow:

Client → Job/WIP → Task Updates → Blockers → Completion → Billing → Weekly Review → Dashboard.

- Finalize route map and navigation map.

- Ensure all features connect properly.

- Ensure mobile responsiveness is consistent.

Deliverables:

- Project architecture

- Route map

- Module map

- Permissions matrix

- Database entity relationship plan

- Final QA checklist

AGENT 2 — Database, Migrations, Models, Seeders

Responsibilities:

Build the full database schema using Laravel migrations, Eloquent models, factories, seeders, and relationships.

Create tables:

- companies

- users

- roles

- permissions or role_permissions

- clients

- jobs

- job_supporting_users

- job_updates

- blockers

- billing_records

- weekly_reviews

- weekly_review_actions

- attachments

- notifications

- audit_logs

- subscription_plans

- subscriptions

- industry_templates

- company_settings

- departments

- branches

- activity_logs if separate from audit_logs

- password_reset_tokens if needed

- sessions if needed

All tenant-owned tables must include:

- company_id

- created_by where relevant

- updated_by where relevant

- timestamps

- soft deletes where useful

Important indexes:

- company_id

- client_id

- job_id

- owner_id

- status

- priority

- billing_status

- due_date

- completed_at

- last_contact_date

- created_at

Create Eloquent relationships:

- Company has many users

- Company has many clients

- Company has many jobs

- Company has many blockers

- Company has many weekly reviews

- Company has one subscription

- User belongs to company

- User belongs to role

- Client belongs to company

- Client has many jobs

- Job belongs to company

- Job belongs to client nullable

- Job belongs to owner user

- Job has many supporting users

- Job has many updates

- Job has many blockers

- Job has one billing record

- WeeklyReview has many weekly review actions

- Attachments are polymorphic

- Audit logs belong to user and company

Seed realistic demo data.

Default SaaS Super Admin account:

- Name: Stanley Spenzii Mark

- Email / Username: smark@penguinpacificltd.com

- Password: B!zzPulz@Espenz!!369

- Role: SaaS Super Admin

- Company/Owner: Penguin Pacific Ltd

- Access level: Full platform control

Security instruction:

For development/demo purposes, seed this default password exactly as provided. In production, store it only as a securely hashed password, never as plain text, and force password change on first login if possible.

Seed default company:

Penguin Pacific Ltd

Owner: Stanley Spenzii Mark

Country: Papua New Guinea

City: Port Moresby

Currency: PGK

Role: SaaS platform owner

Seed pilot company:

SmartBiz Pacific

Business type: Accounting Firm

Location: Port Moresby and Mt Hagen

Country: Papua New Guinea

Currency: PGK

Website: www.smartbizpacific.com

Seed SmartBiz Pacific staff:

- Felix Gabriel, Managing Partner, Company Owner

- Leo Kari, Team Leader

- Donald Wari, Senior Accountant

- Emalyn Temo, Admin Officer

- Ivero Kila, Client Services

- Rosinta Paul, Finance Officer

- Rebecca Muri, Staff

- Jerry Nale, Staff

- Sharon Kewa, Staff

Seed sample clients:

- PNG Rugby Football League

- MASS Group Ltd

- PNG Football Association

- Post PNG Ltd

- Highlands Hardware

- Lae Builders Ltd

- Pacific Solar Solutions

- Kokopo Trading Ltd

- Hagen Security Services

- Goroka Coffee Exports

- Madang Logistics Ltd

- Port Moresby Medical Supplies

- Sepik Fresh Produce

- Solomon Islands Trade Services

- Fiji Pacific Advisory

- Vanuatu Construction Supplies

Seed sample jobs/WIP:

1. MASS Group Ltd - Financial Statements 2023

Owner: Donald Wari

Supporting: Leo Kari, Jerry Nale

Status: In Progress

Percentage: 60

Priority: High

Blocker: Cash flow outstanding and MYOB access issue

Next Action: Donald finalise cash flow, Leo and Jerry clear accruals, then issue invoice.

Billing Status: Not Billed

2. PNG Rugby Football League - GST Filing

Owner: Emalyn Temo

Status: Ready to Bill

Percentage: 100

Priority: High

Billing Amount: K4,500

3. PNG Football Association - Engagement Letter Follow-up

Owner: Ivero Kila

Status: Waiting on Client

Priority: Medium

Next Action: Call client and confirm signed engagement letter.

4. Post PNG Ltd - Vendor Registration Support

Owner: Donald Wari

Status: In Progress

Priority: Medium

Next Action: Submit missing IPA extract.

5. Highlands Hardware - Monthly Management Accounts

Owner: Rebecca Muri

Status: Overdue

Priority: Critical

Blocker: Bank statements not received.

6. Lae Builders Ltd - Tax Return 2024

Owner: Jerry Nale

Status: Not Started

Priority: Medium

7. Pacific Solar Solutions - Invoice Follow-up

Owner: Rosinta Paul

Status: Completed

Billing Status: Invoice Raised

Invoice Amount: K8,000

8. Kokopo Trading Ltd - Client Contact Required

Owner: Emalyn Temo

Last Contact Date: more than 30 days ago

Create enough seeded records to produce dashboard values:

- Active Clients: about 24

- Active WIP Jobs: about 38

- Overdue WIP: about 7

- Completed This Week: about 9

- Not Yet Billed: about 12

- Ready to Invoice: about K28,400

- Clients Needing Contact: about 5

- Open Blockers: about 6

- Revenue at Risk: about K41,750

Seed subscription plans:

Starter:

- 1–5 users

- K149/month

- setup from K1,500

Business:

- 6–15 users

- K399/month

- setup from K2,500

Professional:

- 16–40 users

- K899/month

- setup from K5,000

Enterprise:

- 40+ users

- custom pricing

AGENT 3 — Authentication, Roles, Permissions, Tenant Security

Responsibilities:

- Implement Laravel authentication.

- Implement role-based access control.

- Implement company/tenant data isolation.

- Ensure every authenticated user belongs to a company except SaaS Super Admin.

- Ensure SaaS Super Admin can access platform admin functions.

- Ensure company users only see their own company data.

- Implement middleware for:

- auth

- role

- company context

- SaaS admin access

- Implement policies for clients, jobs, blockers, billing, weekly reviews, users, settings, and reports.

Roles:

- SaaS Super Admin

- Company Owner

- Manager

- Team Leader

- Staff

- Admin Officer

- Finance/Billing Officer

- Viewer/Auditor

Permissions:

Company Owner:

- Full access within company workspace.

Manager:

- Manage clients, jobs, staff tasks, dashboard, weekly reviews, reports.

Team Leader:

- Assign and monitor jobs for assigned team.

Staff:

- View and update own assigned jobs only.

Admin Officer:

- Manage client register, onboarding records, documents, logistics tasks.

Finance/Billing Officer:

- Manage billing status, invoice readiness, invoice/payment fields, billing reports.

Viewer/Auditor:

- Read-only access.

SaaS Super Admin:

- Full platform control.

SaaS Super Admin must be able to:

- Log in from the main login page.

- Access the SaaS Admin Portal.

- Create, edit, suspend, reactivate, and archive company accounts.

- Create and manage subscription plans.

- View all company workspaces at platform level.

- Manage users across company accounts when required for support.

- Manage industry templates.

- Manage system settings.

- View audit logs.

- View platform usage metrics.

- Record subscription payments manually.

- Change company subscription status.

- Impersonation/support access should be clearly logged in audit logs.

Security:

- Store passwords securely hashed.

- Never store plain text passwords.

- Force password change on first login for seeded super admin if feasible.

- Log login attempts.

- Add logout.

- Add forgot password.

- Add password reset.

- Add profile/password update page.

- Prevent cross-company data leakage.

AGENT 4 — Public Marketing Website and Onboarding

Responsibilities:

Build the public BizPulse website and onboarding flow.

Public pages:

1. Home

2. Features

3. Pricing

4. Case Study

5. Contact

6. Login

7. Start Free Trial

8. Privacy Policy

9. Terms of Use

Header:

- BizPulse logo

- Home

- Features

- Pricing

- Case Study

- Contact

- Login

- Start Free Trial button

Hero section:

Headline:

“Stop losing business instructions in WhatsApp and text messages.”

Subheadline:

“BizPulse helps PNG and Pacific SMEs track clients, jobs, staff tasks, blockers, billing readiness, weekly reviews, and management dashboards in one simple system.”

CTA buttons:

- Start Free Trial

- View Demo

Problem section:

Title:

“The problem with managing work through WhatsApp”

Cards:

- Tasks get buried under other messages

- No clear owner for each job

- Deadlines pass without accountability

- Client follow-ups become reactive

- Managers cannot see overdue or unbilled work

Solution section:

Title:

“One tool. One truth.”

Text:

“BizPulse turns every instruction into an official WIP/job record with an owner, due date, status, blockers, next action, and billing status.”

Workflow section:

Show visually:

Client → Job/WIP → Task Updates → Blockers → Completion → Billing → Weekly Review → Dashboard

Features section:

- Client Register

- WIP/Job Tracker

- Staff Task Updates

- Blocker Escalation

- Billing Readiness

- Weekly Review

- Management Dashboard

- Reports and Exports

- Notifications and Reminders

- Industry Templates

Case study section:

Title:

“Inspired by real SME operations”

Text:

“BizPulse was designed from a practical client monitoring and staff accountability workflow first used by SmartBiz Pacific, an accounting firm serving clients in Papua New Guinea.”

Do not falsely claim endorsement. Use wording such as “pilot workflow” or “case study in progress”.

Pricing section:

Option B: Setup + subscription.

Pricing table:

Starter:

- 1–5 users

- K149/month

- Setup from K1,500

- Best for small teams

Business:

- 6–15 users

- K399/month

- Setup from K2,500

- Best for growing SMEs

Professional:

- 16–40 users

- K899/month

- Setup from K5,000

- Best for multi-team businesses

Enterprise:

- 40+ users

- Custom pricing

- Custom onboarding, training, templates, support

Additional services:

- Initial setup/configuration: K1,500–K5,000

- Staff training: K500–K2,000

- Monthly subscription: K149–K899

- Custom reports/templates: Quoted separately

Footer:

- BizPulse

- Built for PNG and Pacific SMEs

- Privacy Policy

- Terms

- Contact

- Login

All buttons must work:

- Start Free Trial → signup/onboarding

- View Demo → demo login or demo dashboard

- Login → login

- Pricing plan buttons → signup with selected plan

- Contact → contact form

Onboarding wizard after signup:

Step 1: Company profile

Step 2: Select industry template

Step 3: Invite staff

Step 4: Add first client

Step 5: Add first WIP/job

Step 6: Go to dashboard

Signup fields:

- Full name

- Email

- Phone

- Password

- Company name

- Business type

- Country

- City

- Number of users

- Preferred plan

Industry templates:

- General SME

- Accounting Firm

- Construction Company

- ICT Support Company

- Legal Services

- Security Services

- NGO / Project Team

- Logistics / Field Operations

AGENT 5 — Main App Layout, Navigation, UI System

Responsibilities:

Build the authenticated app shell.

Layout:

- Responsive sidebar

- Top bar

- Breadcrumbs where useful

- Search bar

- Notification bell

- User profile dropdown

- Company/workspace indicator

- Mobile hamburger menu

- Main content area

Sidebar navigation:

- Dashboard

- My Tasks

- Clients

- WIP / Jobs

- Blockers

- Weekly Review

- Billing

- Reports

- Staff

- SOP & Help

- Settings

- Admin Portal, only for SaaS Super Admin

All links must work and route to proper pages.

Build reusable UI components:

- Dashboard cards

- Status badges

- Priority badges

- Billing badges

- Tables

- Mobile cards

- Modals

- Forms

- Alerts

- Toast notifications

- Empty states

- Search/filter bars

- Pagination

- Tabs

- Date pickers

- Dropdowns

- Confirmation dialogs

- Export buttons

- Loading states

Use polished styling:

- Rounded cards

- Soft shadows

- Subtle gradients

- PNG/Pacific inspired color palette

- Professional icons

- Responsive spacing

- Clear typography

No dead links. No placeholder lorem ipsum.

AGENT 6 — Dashboard Module

Responsibilities:

Create the main company dashboard.

Dashboard KPI cards:

- Active Clients

- Active WIP Jobs

- WIP In Progress

- Overdue WIP

- Completed This Week

- Not Yet Billed

- Ready to Invoice

- Clients Needing Contact

- Open Blockers

- High Priority Jobs

- Staff Tasks Due Today

- Revenue at Risk

Each KPI card must:

- Calculate from database

- Display correct number/value

- Be clickable

- Open the relevant filtered list

Dashboard charts:

- WIP by status

- WIP by priority

- Workload by staff

- Billing readiness summary

- Weekly completion trend if feasible

- Client contact health

Dashboard lists:

- Overdue jobs

- Clients needing contact

- Open blockers

- Jobs ready to invoice

- Recent updates

- Weekly review status

Calculations:

Active clients:

Clients where stage is Active, Prospect, or On Hold, excluding Archived and Lost.

Active WIP:

Jobs where status is not Completed, Billed, Paid, Cancelled, or Archived.

Overdue WIP:

Jobs where due date is before today and status is not Completed, Billed, Paid, Cancelled, or Archived.

Completed this week:

Jobs completed between start and end of current week.

Clients needing contact:

Clients where last_contact_date is older than company threshold, default 30 days.

Days open:

Today minus date_raised.

Revenue at risk:

Sum of invoice amount or estimated amount for jobs with billing status Ready to Invoice, Invoice Raised, Part Paid, or Payment Overdue, excluding Paid.

Not yet billed:

Completed billable jobs where invoice is not raised.

Open blockers:

Blockers where status is Open, In Review, or Escalated.

High priority jobs:

Jobs where priority is Critical or High and status is active.

AGENT 7 — Client Register / CRM Module

Responsibilities:

Build full client management.

Pages:

- Client list

- Add client

- Edit client

- Client detail

- Archived clients

- Import clients

- Export clients

Client fields:

- Client ID auto-generated, e.g. CL-0001

- Client name

- Client type/sector

- Location

- Relationship owner

- Key contact person

- Contact email

- Contact phone

- Physical address

- Current work stage

- Risk/Priority

- Onboarding status

- Engagement/agreement status

- Last contact date

- Next planned contact date

- Notes

- Attachments placeholder

- Created by

- Updated by

Client stages:

- Prospect

- Active

- On Hold

- Completed

- Invoiced

- Dormant

- Lost

- Archived

Priority:

- Critical

- High

- Medium

- Low

Engagement status:

- Not Started

- Sent

- Signed

- Expired

- Not Required

Onboarding status:

- Not Started

- In Progress

- Completed

- Pending Client Documents

Client list features:

- Search

- Filter by stage

- Filter by priority

- Filter by owner

- Filter by sector

- Filter by location

- Filter by clients needing contact

- Filter by engagement status

- Sort

- Pagination

- Mobile card view

Buttons:

- Add Client

- Import Clients

- Export Excel/CSV

- Export PDF or print-friendly report

- View

- Edit

- Archive

- Add Job

- Add Contact Update

Client detail page:

Show:

- Client summary

- Contact details

- Relationship owner

- Stage and priority

- Last/next contact

- Needs Contact badge if last contact older than threshold

- Linked WIP/jobs

- Activity timeline

- Attachments area

- Notes

- Add Job button

- Add Contact Update button

Logic:

- If last contact date is older than 30 days or company threshold, show “Needs Contact”.

- Client cannot be hard deleted if linked jobs exist; archive instead.

- All changes logged in audit log.

AGENT 8 — WIP / Jobs Module

Responsibilities:

Build the main WIP/job tracker.

Pages:

- WIP list

- Add WIP

- Edit WIP

- WIP detail

- Kanban board

- Calendar view

- My Tasks view

- Archived WIP

WIP fields:

- WIP ID / Job ID, auto-generated, e.g. WIP-0001

- Client, optional for internal tasks

- Job title

- Job type

- Job description/scope

- Primary owner

- Supporting staff

- Target completion date

- Status

- Percentage done

- Blockers

- Last update date

- Last updated by

- Next action

- Billing status

- Priority

- Date raised

- Days open calculated

- Attachments placeholder

- Estimated amount optional

- Completed date

Default job types:

General SME:

- Client Follow-up

- Document Preparation

- Site Visit

- Quote/Proposal

- Delivery

- Maintenance

- Admin

- Internal Task

Accounting Firm:

- Tax Return

- Financial Statements

- IPA Filing

- GST Filing

- Audit Support

- Payroll

- Vendor Registration

- Client Advisory

Construction:

- Site Inspection

- Materials Procurement

- Labour Assignment

- Progress Claim

- Safety Check

- Client Variation

- Subcontractor Follow-up

ICT:

- Website Update

- Hosting Support

- Email Setup

- Hardware Support

- Network Support

- Cybersecurity Check

- Client Training

Default WIP statuses:

- Not Started

- In Progress

- Waiting on Client

- Waiting on Internal Team

- Blocked

- Completed

- Ready to Bill

- Billed

- Paid

- Cancelled

- Archived

Priority:

- Critical

- High

- Medium

- Low

Billing status:

- Not Applicable

- Not Billable

- Not Billed

- Ready to Invoice

- Invoice Raised

- Part Paid

- Paid

- Payment Overdue

- Written Off

WIP list features:

- Search

- Filter by client

- Filter by owner

- Filter by status

- Filter by priority

- Filter by due date

- Filter by billing status

- Filter by blocker status

- Filter by job type

- Table view

- Mobile card view

- Export

- Pagination

Required buttons:

- Add WIP

- View

- Edit

- Add Update

- Add Blocker

- Mark Completed

- Move to Ready to Invoice

- Reassign

- Archive

WIP validation:

- Title required

- Owner required

- Due date required

- Status required

- Priority required

- Next action required for active WIP

- Blocker description required when status is Blocked

WIP logic:

- Days open calculated from date raised.

- WIP is overdue if due date before today and status is not Completed, Billed, Paid, Cancelled, or Archived.

- If status is Completed, percentage becomes 100%.

- If completed job is billable, billing status becomes Ready to Invoice.

- If status is Blocked, blocker description is required.

- Every update creates a job_updates record.

- All major changes create audit logs.

Kanban:

Columns:

- Not Started

- In Progress

- Waiting

- Blocked

- Completed

- Ready to Bill

If drag-and-drop is complex, use status change actions, but no dead UI.

AGENT 9 — My Tasks and Progress Updates Module

Responsibilities:

Build personal task management and progress logging.

My Tasks page sections:

- My tasks due today

- My overdue tasks

- My blocked tasks

- My tasks in progress

- My completed this week

- Quick update cards

Quick update modal:

- Status

- Percentage done

- Progress note

- Blocker

- Next action

- Save update

Progress update fields:

- Update date/time

- Updated by

- Status

- Percentage done

- Progress note

- Next action

- Optional attachment placeholder

Logic:

- Latest update appears on WIP list.

- All updates remain in timeline.

- If no update for configurable period, show “Update Required”.

- Daily reminder appears in notification list around 4:45 PM.

- Managers can click Request Update.

- Request Update creates notification for assigned user.

- All progress updates are logged.

AGENT 10 — Blocker and Escalation Module

Responsibilities:

Build blocker management.

Pages:

- Blocker list

- Add blocker

- Edit blocker

- Blocker detail

- Open blockers

- Escalated blockers

- Resolved blockers

Blocker fields:

- Blocker ID

- Linked WIP

- Blocker title

- Description

- Blocker type

- Severity

- Raised by

- Assigned resolver

- Raised date

- Target resolution date

- Status

- Resolution note

- Resolved date

Blocker types:

- Waiting on Client

- Waiting on Internal Team

- Document Missing

- Payment Issue

- Technical Issue

- Approval Required

- Logistics Issue

- Staff Availability

- Other

Severity:

- Critical

- High

- Medium

- Low

Statuses:

- Open

- In Review

- Escalated

- Resolved

- Closed

Logic:

- When a blocker is created, linked WIP shows blocker indicator.

- If high severity, notify manager.

- If unresolved past target resolution date, show overdue blocker.

- Resolved blocker updates WIP blocker status if no other open blockers exist.

- Blockers can be pulled into weekly review risks.

- All changes logged.

AGENT 11 — Completion and Billing Module

Responsibilities:

Build completion workflow and billing readiness.

Completion modal:

When user clicks Mark Completed, show:

- Completion note

- Completion date

- Is this job billable? Yes/No

- If yes, set billing status to Ready to Invoice

- If no, set billing status to Not Billable

- Save

Logic:

- Status becomes Completed.

- Percentage done becomes 100%.

- Completion update added to timeline.

- Dashboard completed this week increases.

- Billing dashboard updates if billable.

- Manager can reopen completed WIP with reason.

Billing page:

Sections:

- Billing dashboard

- Jobs ready to invoice

- Invoices raised

- Part paid

- Paid

- Payment overdue

- Revenue at risk

Billing fields:

- Linked WIP

- Client

- Billing status

- Is billable

- Invoice number

- Invoice date

- Invoice amount

- Payment due date

- Amount paid

- Payment date

- Payment notes

Buttons:

- Mark Ready to Invoice

- Raise Invoice

- Mark Part Paid

- Mark Paid

- Mark Payment Overdue

- Export Billing Report

Logic:

- Completed billable jobs appear under Ready to Invoice.

- Jobs completed but not invoiced count as Revenue at Risk.

- If payment due date is past and not paid, status becomes Payment Overdue.

- Revenue at risk = jobs Ready to Invoice + Invoice Raised unpaid + Part Paid balance + Payment Overdue.

- Use company currency, default PGK/K.

- Billing changes logged in audit log.

AGENT 12 — Weekly Review Module

Responsibilities:

Build weekly management review.

Pages:

- Weekly Review list

- Create Weekly Review

- Weekly Review detail

- Edit Weekly Review

- Historical reviews

Weekly Review fields:

- Week starting date

- Total active WIP auto-calculated

- Completed this week auto-calculated

- WIP overdue auto-calculated

- Value billed this week

- Clients not contacted auto-calculated

- Key risks / escalations

- Key wins

- Traffic light status

- Actions for coming week

- Reviewer

- Date entered

Traffic light:

- Green: On Track

- Yellow: Watch

- Red: Needs Attention

- Neutral: Not Rated

Weekly review actions:

- Action title

- Owner

- Due date

- Status

- Convert to WIP button

Required buttons:

- Create Weekly Review

- Auto-populate KPIs

- Add Risk

- Add Win

- Add Priority Action

- Save Review

- Export PDF or print view

- Email Summary placeholder

- Convert Action to WIP

- View Historical Reviews

Logic:

- KPIs auto-calculate from live company data.

- 3–5 priority actions recommended.

- Weekly review actions can create WIP records.

- If weekly review is not completed by configured deadline, show dashboard alert.

- Historical review records are preserved.

- All changes logged.

AGENT 13 — Reports and Export Module

Responsibilities:

Build reporting.

Reports page cards:

- Client Register Report

- Active WIP Report

- Overdue WIP Report

- Completed Work Report

- Blocker Report

- Staff Workload Report

- Client Inactivity Report

- Billing Readiness Report

- Weekly Review Report

- Revenue at Risk Report

- Audit Log Report

Each report:

- Has filters

- Shows preview table

- Has Export CSV/Excel button

- Has Export PDF or print-friendly button

- Has Print button

- Applies role permissions

Filters:

- Date range

- Client

- Owner

- Team

- Branch

- Status

- Priority

- Billing status

- Job type

Export buttons must work. If full PDF generation is not implemented, produce a clean print-friendly PDF view or downloadable report file and show a clear success message.

AGENT 14 — Staff/User Management Module

Responsibilities:

Build staff management for each company.

Pages:

- Staff list

- Invite staff

- Edit user

- User detail

- Workload view

- Deactivated users

Staff fields:

- Name

- Email

- Phone

- Position

- Department

- Branch/location

- Role

- Status

- Last login

- Assigned WIP count

- Overdue WIP count

Buttons:

- Invite Staff

- Edit User

- Deactivate

- Reactivate

- Reset Password placeholder or working password reset

- View Workload

Departments:

- Management

- Operations

- Finance

- Admin

- Field Team

- Client Services

- ICT

- Legal

- Accounts

Branches:

- Port Moresby

- Lae

- Mt Hagen

- Kokopo

- Madang

- Goroka

- Wewak

- Alotau

- Suva

- Honiara

- Port Vila

Logic:

- Company Owner and Manager can invite staff.

- Staff receive invite flow or generated account.

- Role controls access.

- Deactivated users cannot log in.

- Reassigned tasks should be handled if deactivating a user.

AGENT 15 — SOP and Help Module

Responsibilities:

Build in-app SOP/training/help content.

Page title:

BizPulse Operating Rhythm

Sections:

1. The BizPulse Rule

“If it is not in BizPulse, it is not official. WhatsApp and SMS can be used for quick alerts, but every official work instruction must be entered as a WIP/job.”

2. Daily Routine

- 9:00 AM: Team lead opens WIP Tracker for the daily huddle.

- Each person states: completed yesterday, today’s tasks, and blockers.

- During the day: complete assigned work.

- 4:45 PM: update status, percentage done, blockers, and next action.

- Any WhatsApp/SMS instruction must be entered as WIP before close of business.

3. Weekly Routine

- Monday morning or Friday afternoon: open Weekly Review.

- Review active WIP, completed work, overdue jobs, unbilled work, client inactivity, blockers, and priority actions.

- Set 3–5 actions for the coming week.

- Owner/manager signs off.

4. Role Responsibilities

Company Owner:

Checks dashboard, reviews weekly KPIs, sets priorities, holds team accountable.

Manager:

Assigns tasks, clears blockers, monitors overdue jobs.

Team Leader:

Runs daily WIP huddle and ensures staff update tasks.

Admin Officer:

Maintains client register, onboarding, contact records, and documents.

Finance Officer:

Monitors ready-to-invoice jobs, invoices raised, and payments.

Staff:

Updates own WIP every day and flags blockers early.

5. WhatsApp/SMS Rule

Allowed:

- Quick alerts

- Urgent notices

- Requesting documents

- Calling attention to a new BizPulse record

Not allowed as official record:

- Task assignment

- Status update

- Deadline change

- Completion approval

- Billing readiness

These must be entered into BizPulse.

Add:

- Getting started checklist

- Daily huddle guide

- Weekly review guide

- FAQ

- Short training content

- Download/print guide button

AGENT 16 — Settings, Templates, and Configuration

Responsibilities:

Build company settings and templates.

Settings pages:

- Company profile

- Users and roles

- Workflow settings

- Notification settings

- Billing settings

- Industry template settings

- Data import/export

- Security settings

Company profile fields:

- Company name

- Trading name

- Business type

- Registration number

- TIN

- Country

- City/town

- Address

- Phone

- Email

- Website

- Logo upload placeholder

- Default currency

- Timezone

- Client inactivity threshold

- Daily update reminder time

Currencies:

- PGK - Papua New Guinea Kina

- FJD - Fiji Dollar

- SBD - Solomon Islands Dollar

- VUV - Vanuatu Vatu

- AUD - Australian Dollar

- NZD - New Zealand Dollar

- USD - US Dollar

Workflow settings:

- Client inactivity threshold, default 30 days

- Daily update reminder time, default 4:45 PM

- Weekly review day

- Default WIP statuses

- Default priority labels

- Default job types

Notification settings:

- Task assignment alerts

- Overdue alerts

- Client inactivity alerts

- Blocker alerts

- Weekly review reminders

- Email notification toggle

- In-app notification toggle

Industry templates:

- General SME

- Accounting Firm

- Construction Company

- ICT Support Company

- Legal Services

- Security Services

- NGO / Project Team

- Logistics / Field Operations

Templates configure:

- Job types

- Client stages

- WIP statuses

- SOP guidance

- Dashboard cards

AGENT 17 — SaaS Admin Portal

Responsibilities:

Build platform admin portal for BizPulse owner.

Only SaaS Super Admin can access.

Default SaaS Super Admin:

- Name: Stanley Spenzii Mark

- Email / Username: smark@penguinpacificltd.com

- Password: B!zzPulz@Espenz!!369

- Role: SaaS Super Admin

- Company/Owner: Penguin Pacific Ltd

- Access level: Full platform control

SaaS Admin Dashboard:

- Total companies

- Active subscriptions

- Trial companies

- Suspended companies

- Total users

- Monthly recurring revenue placeholder

- Storage usage placeholder

- Recent signups

- Support requests placeholder

- Subscription renewals due

- Overdue subscriptions

Admin pages:

- Companies

- Plans

- Subscriptions

- Users

- Templates

- Platform settings

- Announcements

- Audit logs

Company management:

- Create company

- View company

- Edit company

- Suspend company

- Reactivate company

- Archive company

- Change subscription plan

- View usage

- View company users

- Support/impersonation access with audit logging

Subscription management:

- Create subscription

- Edit subscription

- Record manual payment

- Change subscription status

- View payment history

- Mark overdue

- Suspend company

- Reactivate company

Subscription statuses:

- Trial

- Active

- Overdue

- Suspended

- Cancelled

- Expired

Plans:

Starter:

- 1–5 users

- K149/month

- Setup from K1,500

Business:

- 6–15 users

- K399/month

- Setup from K2,500

Professional:

- 16–40 users

- K899/month

- Setup from K5,000

Enterprise:

- 40+ users

- Custom pricing

Manual payment recording fields:

- Company

- Subscription plan

- Payment date

- Amount paid

- Payment method

- Receipt/reference number

- Notes

- Recorded by

AGENT 18 — Notifications and Audit Logs

Responsibilities:

Build notification and audit systems.

Notification types:

- New task assigned

- Task due today

- Task due tomorrow

- Task overdue

- Task update required

- Blocker raised

- Blocker escalated

- Client needs contact

- Weekly review due

- Weekly review overdue

- Job completed but not billed

- Payment overdue

- Subscription due

Notification behavior:

- Notification bell dropdown

- Read/unread status

- Link to relevant record

- Notification list page

- Mark as read

- Mark all as read

- Generate notifications from events and sample logic

Audit log events:

- Client created/updated/archived

- WIP created/updated/reassigned/completed

- Blocker created/resolved

- Billing updated

- Weekly review created

- User invited/role changed

- Company settings changed

- Subscription changed

- SaaS admin support access/impersonation

- Login/logout if feasible

Audit log fields:

- Date/time

- User

- Company

- Action

- Entity type

- Entity ID/name

- Old value summary

- New value summary

- IP address placeholder

- User agent placeholder

AGENT 19 — File Attachments, Import, Export

Responsibilities:

Build file and import/export features.

Attachments:

- Upload to client

- Upload to WIP/job

- Upload to progress update

- Upload to blocker

- Upload to weekly review if useful

Supported file types:

- PDF

- DOCX

- XLSX

- CSV

- PNG

- JPG

- JPEG

- TXT

File controls:

- File size limit based on plan placeholder

- Store metadata

- Download file

- Delete/archive file

- Prevent cross-company access

Import:

- Import clients from CSV

- Import WIP/jobs from CSV

- Provide sample CSV templates

- Validate data

- Show errors

- Prevent duplicate import where possible

Export:

- Export clients

- Export WIP

- Export billing report

- Export weekly review

- Export reports

- Use CSV/Excel first

- Print-friendly/PDF view if PDF package is not implemented

AGENT 20 — QA, Testing, Launch Readiness

Responsibilities:

Perform full testing and fix issues.

Test:

- All routes

- All navigation links

- All buttons

- All forms

- All CRUD operations

- Dashboard calculations

- Role permissions

- Tenant data isolation

- Mobile responsiveness

- Authentication flow

- Super admin login

- Company admin login

- Staff login

- Notifications

- Audit logs

- Reports

- Exports

- Seed data

- Validation errors

- Success messages

- Empty states

- Settings updates

- SaaS admin actions

Required working buttons:

- Login

- Logout

- Demo Login

- Signup

- Start Free Trial

- Add Client

- Save Client

- Edit Client

- Archive Client

- Add WIP

- Save WIP

- Add Update

- Mark Completed

- Add Blocker

- Resolve Blocker

- Mark Ready to Invoice

- Raise Invoice

- Mark Paid

- Create Weekly Review

- Convert Weekly Action to WIP

- Export Report

- Invite Staff

- Update Settings

- View Dashboard filtered list

- Notification links

- Create Company

- Suspend Company

- Reactivate Company

- Record Subscription Payment

Validation:

- Required fields must not be blank.

- Email must be valid.

- Due date required for WIP.

- Owner required for WIP.

- Next action required for active WIP.

- Completion note required before marking completed.

- Blocker description required if status is Blocked.

- Invoice amount must be numeric.

- Payment amount must be numeric.

- User role required.

- Company name required.

Final QA:

- No broken routes.

- No dead buttons.

- No missing pages.

- No lorem ipsum.

- No visible debug errors.

- No console errors.

- No cross-tenant data leaks.

- No missing sidebar links.

- No missing seed data.

- No desktop-only layouts.

- No broken mobile menus.

- No unprotected admin routes.

- No hardcoded plaintext password storage.

PUBLIC WEBSITE CONTENT TO USE:

Home hero:

Headline:

Stop losing business instructions in WhatsApp and text messages.

Subheadline:

BizPulse helps PNG and Pacific SMEs track clients, jobs, staff tasks, blockers, billing readiness, weekly reviews, and management dashboards in one simple system.

CTA:

Start Free Trial

View Demo

Feature copy:

Client Register:

Keep every client, contact person, relationship owner, status, and next follow-up date in one place.

WIP / Job Tracker:

Turn every instruction into an official job with owner, due date, status, blockers, next action, and billing status.

Staff Accountability:

Every team member can see their own tasks, update progress, and flag blockers before deadlines are missed.

Billing Readiness:

See completed work that has not yet been invoiced so your business does not leave money behind.

Weekly Review:

Run a simple weekly management review with automatic KPIs, risks, wins, and coming week priorities.

Dashboard:

Give owners and managers a live view of overdue jobs, inactive clients, open blockers, workload, and revenue at risk.

Case study copy:

Inspired by SmartBiz Pacific

BizPulse was shaped from a practical client monitoring and staff accountability workflow first used by SmartBiz Pacific, an accounting firm serving clients in Papua New Guinea. The original process helped move work away from scattered WhatsApp instructions into a single source of truth for clients, jobs, deadlines, blockers, billing readiness, and weekly review.

SOP CONTENT TO INCLUDE INSIDE APP:

BizPulse Operating Rhythm

The BizPulse Rule:

If it is not in BizPulse, it is not official. WhatsApp and SMS can be used for quick alerts, but every official work instruction must be entered as a WIP/job.

Daily Routine:

9:00 AM — Team lead opens WIP Tracker for the daily huddle.

Each person states completed yesterday, today’s tasks, and blockers.

During the day — complete assigned work.

4:45 PM — update status, percentage done, blockers, and next action.

Any WhatsApp/SMS instruction must be entered as WIP before close of business.

Weekly Routine:

Monday morning or Friday afternoon — open Weekly Review.

Review active WIP, completed work, overdue jobs, unbilled work, client inactivity, blockers, and priority actions.

Set 3–5 actions for the coming week.

Owner or manager signs off.

WhatsApp/SMS Rule:

Allowed:

Quick alerts, urgent notices, requesting documents, calling attention to a new BizPulse record.

Not allowed as official record:

Task assignment, status update, deadline change, completion approval, billing readiness.

These must be entered into BizPulse.

MOBILE RESPONSIVENESS:

The app must work beautifully on:

- Desktop

- Laptop

- Tablet

- Mobile phone

Mobile requirements:

- Sidebar collapses into hamburger menu.

- Dashboard cards stack cleanly.

- Tables become mobile cards where appropriate.

- My Tasks quick update is easy to use.

- Forms are readable and touch-friendly.

- Buttons have good spacing.

- Notification bell works on mobile.

- No horizontal layout breakage.

FINAL OUTPUT EXPECTED:

A complete Laravel SaaS web application for BizPulse with:

- Public marketing website

- Authentication

- Default SaaS Super Admin

- Company onboarding

- Multi-company workspace structure

- Role-based permissions

- Main dashboard

- Client register

- WIP/job tracker

- My Tasks

- Progress updates

- Blockers

- Completion workflow

- Billing readiness

- Weekly Review

- Reports

- Staff management

- SOP/help

- Settings

- SaaS Admin Portal

- Notifications

- Audit logs

- Attachments

- Import/export

- Subscription plan management

- Manual payment recording

- Seeded PNG/Pacific demo data

- Sleek mobile-responsive UI

- Working links, routes, buttons, forms, logic, and calculations

LAUNCH READINESS:

Prepare the app so Stanley Spenzii Mark / Penguin Pacific Ltd can:

- Log in as SaaS Super Admin.

- Create companies.

- Add company owners.

- Configure subscription plans.

- Record setup fees and monthly subscriptions.

- Onboard SmartBiz Pacific as first case study.

- Demonstrate BizPulse to PNG and Pacific SMEs.

- Start selling setup + monthly subscription packages.

Do not stop at UI mockups. Build working backend logic, database persistence, authentication, permissions, calculations, routes, validation, and responsive interface.